ListingFlow

Comparative Gap Analysis

Design Document vs. Current Website Implementation

Version 1.0 — March 2026

Prepared by: ListingFlow Product Team

# 1. Executive Summary

This report compares the ListingFlow Realtor Workflow Design Document (12-phase BC realtor listing lifecycle) against the current ListingFlow CRM website implementation. It identifies what has been built, what is partially implemented, and what gaps remain.

## 1.1 High-Level Scorecard

| Phase | Built | Partial | Missing | Score |
| --- | --- | --- | --- | --- |
| 1. Pre-Listing & Prospecting | 2 | 1 | 3 | 35% |
| 2. Listing Agreement & Intake | 5 | 1 | 1 | 75% |
| 3. Data Enrichment | 4 | 1 | 0 | 90% |
| 4. CMA & Pricing Strategy | 3 | 2 | 1 | 65% |
| 5. Form Preparation | 4 | 1 | 0 | 85% |
| 6. E-Signature | 1 | 2 | 1 | 40% |
| 7. MLS Preparation | 3 | 1 | 2 | 55% |
| 8. MLS Submission | 0 | 1 | 3 | 10% |
| 9. Marketing & Showings | 4 | 2 | 2 | 60% |
| 10. Offer Management | 0 | 0 | 6 | 0% |
| 11. Contract-to-Close | 0 | 0 | 7 | 0% |
| 12. Post-Closing | 0 | 1 | 4 | 10% |
| TOTAL | 26 | 13 | 30 | 44% |

## 1.2 Summary

- The CRM has strong foundations in Phases 2-5 (intake, enrichment, forms) — the core listing setup workflow is well-built

- Showing management (Phase 9) is robust with Twilio SMS/WhatsApp integration and Google Calendar

- Content generation via Claude AI and Kling AI is a bonus feature not in the design document

- Major gaps exist in Phases 10-12 (offer management, contract-to-close, post-closing) — the sell-side workflow is not yet built

- Phase 8 (MLS submission) has no direct Paragon integration — only data preparation

- The 8-phase workflow in the CRM maps to Phases 1-8 of the 12-phase design document; Phases 9-12 are handled outside the workflow stepper

# 2. Phase 1 — Pre-Listing & Prospecting

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Lead Generation | SOI referrals, farming, online leads, open houses | ❌ Missing | No lead gen or prospecting tools. Contacts are created manually. |
| Discovery Call Tracking | Log call notes, motivation, timeline, mortgage status | ⚠️ Partial | Contacts have notes field but no structured discovery fields (motivation, timeline, mortgage). |
| Pre-Listing Research | BC Assessment lookup, LTSA, prior MLS, neighbourhood | ✅ Built | Enrichment system covers BC Assessment, LTSA, geocoding, ParcelMap. Neighbourhood endpoint exists. |
| CMA Report Generation | 3-5 comps, price/sqft, adjustments | ✅ Built | Phase 3 (CMA) in workflow with comparable data fields and notes. |
| Pre-Listing Package | Agent bio, testimonials, marketing plan, FAQ | ❌ Missing | No pre-listing package generator. |
| Listing Presentation | CMA deck, seller net sheet, commission structure | ❌ Missing | No seller net sheet calculator or presentation builder. |

# 3. Phase 2 — Listing Agreement & Intake

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| DORTS Form | Agency disclosure, must be FIRST form | ✅ Built | Tracked in forms_status, generated via ListingFlow Python server. |
| Privacy Notice (PNC) | PIPA consent before collecting personal info | ✅ Built | PRIVACY form key exists, generated via form engine. |
| FINTRAC ID Verification | 3 methods: photo ID, credit file, dual-process | ✅ Built | seller_identities table: name, DOB, citizenship, ID type/number/expiry, occupation. |
| Multiple Listing Contract | Listing agreement with price, duration, commission | ✅ Built | MLC form generated; listings table stores list_price, list_duration, commissions. |
| Property Disclosure (PDS) | 5 sections: land, services, building, general, defects | ✅ Built | PDS form key tracked; PNDS alternative not yet implemented. |
| Strata Documents | Form B, bylaws, depreciation report, minutes | ⚠️ Partial | strata JSONB field in enrichment; STRATA doc_type exists. No structured strata document collection workflow. |
| Multiple Sellers | Each seller needs separate FINTRAC ID | ✅ Built | seller_identities supports multiple sellers per listing with sort_order. |

# 4. Phase 3 — Data Enrichment

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| BC Geocoder | Address → lat/lng, locality, confidence | ✅ Built | runGeocoderEnrichment() calls geocoder.api.gov.bc.ca REST API. |
| ParcelMap BC | Coordinates → PID, plan number, municipality | ✅ Built | runParcelMapEnrichment() calls openmaps.gov.bc.ca WFS API. |
| LTSA Title Search | PID → owner, title number, charges | ✅ Built | setLTSAData() for manual entry. Stored in listing_enrichment.ltsa JSONB. |
| BC Assessment | Assessment values, year built, lot size, zoning | ✅ Built | setAssessmentData() for manual entry with all fields (value, year, beds, baths, etc.). |
| Owner Name Validation | Fuzzy match LTSA owner vs. seller identity (Jaro-Winkler, 0.85) | ⚠️ Partial | fuzzy-match.ts exists but not confirmed as actively wired into the enrichment flow validation step. |
| Enrichment Status Tracking | Per-source status: pending/running/done/fail/manual | ✅ Built | enrich_status JSONB field tracks each source independently. |

# 5. Phase 4 — CMA & Pricing Strategy

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Comparable Analysis | 3-5 recent sales, active/expired, price adjustments | ✅ Built | CMA phase exists with cma_low, cma_high, suggested_price, cma_notes fields. |
| Neighbourhood Comps | Nearby sold properties with price/sqft, DOM | ✅ Built | Neighbourhood API endpoint returns mock comps. Button on listing detail. |
| List Price Confirmation | Seller agrees on price, price lock mechanism | ✅ Built | list_price and price_locked fields on listings table. Phase 4 (Pricing) in workflow. |
| Marketing Tier Selection | Standard / Enhanced / Premium | ⚠️ Partial | marketing_tier field exists in DB. UI may not yet expose tier selection in pricing phase. |
| Seller Net Sheet | Estimated seller proceeds after costs | ❌ Missing | No net sheet calculator implemented. |
| Price Range Warning | Alert if price outside CMA range | ⚠️ Partial | CMA range fields exist but no automatic validation/warning when price is outside range. |

# 6. Phase 5 — Form Preparation

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| 12 BCREA Forms | DORTS, MLC, PDS, FINTRAC, Privacy, C3, DRUP, MLS Input, Marketing Auth, Agency, C3 Conf, Fair Housing | ✅ Built | All 12 form keys exist in forms_status JSONB. Generated via /api/forms/generate. |
| CDM Data Model | Flat payload combining listing + seller + enrichment + config | ✅ Built | cdm-mapper.ts transforms normalized DB data into CDM format. |
| Python Form Engine | ListingFlow server renders HTML forms from CDM | ✅ Built | POST to LISTINGFLOW_URL/api/form/html. Proxied via /api/forms/generate. |
| Form Status Tracking | Per form: pending → generated → ready → signed | ✅ Built | forms_status JSONB on listings tracks each form independently. |
| Agent Review Step | Agent reviews pre-filled forms for accuracy before signing | ⚠️ Partial | Forms are generated and viewable but no explicit review/approve UI step before routing to e-sign. |

# 7. Phase 6 — E-Signature

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| DocuSign Integration | Route forms for electronic signature | ⚠️ Partial | envelopes JSONB field exists for tracking. PhaseESign component exists. No confirmed DocuSign API integration live. |
| Seller Signing Package | MLC, PDS, Privacy, Marketing Auth, Agency, Fair Housing | ⚠️ Partial | Package concept exists in UI but actual envelope routing not confirmed live. |
| Agent Signing Package | DORTS, FINTRAC record, C3 Conf | ❌ Missing | No separate agent package workflow. |
| Multiple Seller Routing | Each seller gets separate signing invitation | ❌ Missing | Not implemented — multiple sellers supported in data but not in e-sign routing. |

# 8. Phase 7 — MLS Preparation

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Photo Management | Professional photos, drone, virtual tour, floor plans | ⚠️ Partial | mls_photos array field exists. Hero image upload works. No multi-photo ordering or virtual tour link field. |
| MLS Public Remarks | Max 500 chars, consumer-facing, no agent info | ✅ Built | Claude AI generates remarks via /api/mls-remarks. mls_remarks field on listings. |
| REALTOR Remarks | Max 500 chars, agent-only, showing instructions | ✅ Built | mls_realtor_remarks field. AI generates both remark types together. |
| AI Remarks Generation | Claude generates drafts from listing context | ✅ Built | Claude Sonnet generates remarks with real estate system prompt. Agent can edit. |
| MLS Data Validation | Verify all required MLS fields are complete | ❌ Missing | No pre-submission validation checklist for MLS field completeness. |
| Virtual Tour Link | Unbranded virtual tour URL for MLS | ❌ Missing | No virtual tour URL field in the listings schema. |

# 9. Phase 8 — MLS Submission

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Paragon MLS Integration | Direct submit to board MLS system | ❌ Missing | No Paragon API integration. Phase 8 exists as a workflow step but is manual. |
| Board Contract Upload | Send signed listing contract to board | ❌ Missing | No automated upload to board. |
| MLS Status Tracking | FA → Active → Pending → Closed statuses | ⚠️ Partial | mls_status field exists on listings. Not synced with Paragon. |
| 3-Day Submission Rule | Must submit within 3 days of effective date | ❌ Missing | No deadline tracking or alerts for submission timing. |
| Agent Modify Access | Edit remarks/non-contractual fields after activation | ❌ Missing | Not applicable without Paragon integration. |

# 10. Phase 9 — Marketing & Showing Management

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Showing Request Workflow | Buyer agent request → calendar check → SMS seller → confirm/deny | ✅ Built | Full workflow: form submit → Google Calendar check → Twilio SMS/WhatsApp to seller → webhook confirms. |
| Lockbox Code Delivery | Share lockbox code only upon confirmation | ✅ Built | Lockbox code sent to buyer agent via Twilio only after seller confirms. |
| Communication Timeline | All messages logged per showing | ✅ Built | communications table logs SMS/WhatsApp/email/notes. Timeline UI on showing detail. |
| Google Calendar Sync | Events synced for availability and scheduling | ✅ Built | Full Google Calendar integration: fetch events, check busy, create events. |
| Open House Management | Schedule, publish, sign-in, DORTS distribution, follow-up | ❌ Missing | No open house specific features (scheduling, sign-in sheets, follow-up). |
| Marketing Campaigns | Social media, email blasts, yard signs, feature sheets | ❌ Missing | No marketing campaign management. Content Engine generates AI media but no campaign distribution. |
| Showing Analytics | Activity reports, feedback tracking, volume metrics | ⚠️ Partial | Dashboard shows showing counts. No buyer agent feedback collection or detailed analytics. |
| Seller Activity Reports | Regular reports on showing activity and feedback | ⚠️ Partial | Seller is notified per showing via SMS. No aggregated activity report feature. |

# 11. Phase 10 — Offer Management & Negotiation

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Offer Tracking | Record and track all written offers | ❌ Missing | No offers table or tracking system. |
| Offer Presentation Rules | Present all offers to seller in order received | ❌ Missing | Not implemented. |
| DRPO Management | Set offer submission deadline, notify agents | ❌ Missing | Not implemented. |
| DMOP Form | Disclosure of Multiple Offers Presented | ❌ Missing | Not implemented. |
| Counter-Offer Workflow | Written counters with deadlines, negotiation tracking | ❌ Missing | Not implemented. |
| HBRP Tracking | 3 business day rescission period, 0.25% fee calculation | ❌ Missing | Not implemented. |

# 12. Phase 11 — Contract-to-Close

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Subject Period Tracking | Track subject conditions with deadlines | ❌ Missing | No subject tracking system. Stakeholders JSONB exists but no subject workflow. |
| Subject Removal Form | Buyer submits written removal, contract becomes firm | ❌ Missing | Not implemented. |
| Deposit Tracking | 5% deposit due within 24h of subject removal | ❌ Missing | Not implemented. |
| FINTRAC Buyer Records | Buyer ID, Receipt of Funds, third-party determination | ❌ Missing | FINTRAC only implemented for sellers currently. |
| Five Key Dates | Acceptance, subject removal, completion, possession, adjustment | ❌ Missing | Only possession_date field exists. No completion/adjustment date tracking. |
| Conveyancing Coordination | Lawyer instructions, statement of adjustments, title transfer | ⚠️ Partial | ConveyancingPackButton exists for download. Stakeholders JSONB stores lawyer info. No active coordination workflow. |
| MLS Status Update | Update to Pending after subject removal | ❌ Missing | mls_status field exists but no automated status change on subject removal. |

# 13. Phase 12 — Post-Closing

Status Key:  ✅ Fully Built    ⚠️ Partially Built    ❌ Not Built    — N/A

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Commission Tracking | Calculate, split, track disbursement | ❌ Missing | Commission rates stored but no disbursement tracking. |
| File Archival | Store all documents, FINTRAC 5yr + BCFSA 7yr retention | ⚠️ Partial | listing_documents table stores files. No retention policy enforcement or archival workflow. |
| Client Follow-Up | Thank you, testimonial request, referral ask | ❌ Missing | Not implemented. |
| CRM Nurture Program | Anniversary, market updates, birthday, annual valuation | ❌ Missing | No automated nurture sequences or drip campaigns. |
| Performance Tracking | Production metrics, commission analysis, marketing ROI | ❌ Missing | No agent performance dashboard or analytics. |

# 14. Bonus Features (Not in Design Document)

The following features exist in the website but are not covered by the design document. These should be considered for inclusion in future document revisions.

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Content Engine | Not in design document | ✅ Bonus | Full AI content pipeline: Claude generates prompts → Kling AI generates 4K video + 8K images for social media. |
| Instagram Captions | Not in design document | ✅ Bonus | Claude AI generates Instagram-ready captions with hashtags per listing. |
| Hero Image Management | Not in design document | ✅ Bonus | Upload and manage hero images per listing for content generation. |
| Glassmorphism UI | Not in design document | ✅ Bonus | Full ListingFlow design system with glass effects, gradient palette, Bricolage Grotesque font. |
| WhatsApp Integration | Document mentions SMS only | ✅ Bonus | Dual-channel: both SMS and WhatsApp via Twilio with seller preference tracking. |

# 15. Compliance Gap Analysis

## 15.1 FINTRAC Compliance

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Seller ID Records | Full identity collection with 3 verification methods | ✅ Built | seller_identities table with all required fields. |
| Buyer ID Records | Same requirements for buyer side | ❌ Missing | No buyer identity collection. Only seller side built. |
| Receipt of Funds Record | Record every time funds are received | ❌ Missing | Not implemented. |
| Large Cash Transaction Report | Report cash transactions $10,000+ | ❌ Missing | Not implemented. |
| Suspicious Transaction Report | Report when suspicion arises | ❌ Missing | Not implemented. |
| 5-Year Record Retention | Automated retention policy | ❌ Missing | Records stored but no retention policy or alerts. |

## 15.2 CASL Compliance

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Consent Collection | C3 form for express consent | ✅ Built | C3 form key exists in forms_status. |
| Unsubscribe Mechanism | Every commercial message must include opt-out | ❌ Missing | No email marketing system with unsubscribe. |
| Consent Expiry Tracking | 2-year post-sale, 6-month post-inquiry | ❌ Missing | Not implemented. |

## 15.3 PIPA Compliance

| Feature / Requirement | Design Document Spec | Status | Current Implementation |
| --- | --- | --- | --- |
| Privacy Notice | PNC form before data collection | ✅ Built | PRIVACY form key in forms_status, generated via form engine. |
| Opt-Out Boxes | 4 opt-out options for secondary uses | ❌ Missing | Form exists but no opt-out preference tracking in the system. |

# 16. Priority Recommendations

## 16.1 Priority 1 — Critical Gaps (Phases 10-11)

These phases represent the core sell-side transaction workflow. Without them, agents must manage offers and closing outside the system.

- Build Offer Management module: offers table, offer tracking, presentation workflow, counter-offers

- Implement HBRP (Home Buyer Rescission Period) tracking with countdown timer and fee calculator

- Build Subject Period tracking with condition deadlines and removal workflow

- Add Five Key Dates management (acceptance, subject removal, completion, possession, adjustment)

- Implement deposit tracking and trust account integration

## 16.2 Priority 2 — Compliance Gaps

Missing compliance features expose agents to regulatory risk.

- Extend FINTRAC to buyer side: buyer identity records and Receipt of Funds

- Add record retention policy enforcement with automated alerts

- Build Suspicious Transaction Report workflow

- Implement CASL consent expiry tracking and unsubscribe mechanism

## 16.3 Priority 3 — Enhancement Gaps (Phases 1, 8, 12)

These features improve the agent experience but the system is functional without them.

- Phase 1: Add seller net sheet calculator and listing presentation builder

- Phase 8: Explore Paragon MLS API integration (if available) or improve manual submission workflow

- Phase 12: Build post-closing workflow with commission tracking and client nurture automation

- Add open house management features (scheduling, sign-in, follow-up)

- Build marketing campaign management and distribution tools

## 16.4 Priority 4 — Design Document Updates

The design document should be updated to reflect bonus features already built:

- Add Content Engine section: AI-powered video/image generation for social media marketing

- Add WhatsApp as a communication channel alongside SMS

- Document the ListingFlow glassmorphism design system

- Add Claude AI integration for remarks generation and content creation

- Document Kling AI integration for property video/image generation

# 17. Feature Coverage Summary

| Category | Built | Partial | Missing | Coverage |
| --- | --- | --- | --- | --- |
| Core Workflow (Phases 1-8) | 22 | 9 | 11 | 52% |
| Sell-Side (Phases 9-12) | 4 | 4 | 19 | 15% |
| FINTRAC Compliance | 1 | 0 | 5 | 17% |
| CASL Compliance | 1 | 0 | 2 | 33% |
| PIPA Compliance | 1 | 0 | 1 | 50% |
| Bonus (Content Engine + AI) | 5 | 0 | 0 | 100% |
| OVERALL TOTAL | 34 | 13 | 38 | 40% |

The CRM is approximately 40% complete relative to the full design document specification. The listing setup workflow (Phases 1-8) is the strongest area at ~52% coverage. The sell-side transaction workflow (Phases 9-12) represents the largest opportunity for development.

End of Report